Deniz Gould:

Completed:

- Added 1 additional metric to the student scores endpoint: Average number of retries per question

- Redesigned the Dashboard page to accommodate new metric

  - Initially carousel was requested but after many efforts, found was not possible and simply settled for a rework of UI elements to accommodate all the metrics on the page

- Designed teacher dashboard page frontend

- Added new data filter in the backend for metric and scoring system to only track exercises and responses filtered forward from a particular “reset” date. This essentially creates a data reset for the users while allowing us to retain previous data.

To Do:

- Finalize changes to dashboard to reflect new exercise types categories and complete best exercise type metric

- Complete backend for teacher dashboard metrics

- Connect teacher dashboard backend to frontend

- Deploy new changes for student and teacher/institution dashboards

- Work on Poster and SOD for course

Arif Syraj:

Completed:

- Completed prompt changes to categorize questions according to three categories.

  - Uses Pydantic objects and separate prompts for each category now

  - More robust querying and error handling than before

  - Made it easier to edit prompts for each question category to give more granular control over generated exercise output

  - Has been tested - awaiting deployment after a code review

  - Added extensive documentation

- Include some of the transcript in the prompt when students generate exercises for a meeting.

  - Including all of the transcript when generating new exercises now.

- Understood how to re-process meetings, but ultimately did not need to.

  - Lawrence already did at Valerio’s request

- Fix a bug where some students get questions generated by other students, who are part of the same meeting

- Adjusted pipeline to handle sessions with multiple participants

  - The entire system was previously set up to handle just one participant

To do:

- Deploy categorization feature after code review

- Confirm with sponsor that everything works according to spec, and make any additional changes.

- Work on poster

- Work on SOD

Junge Zhang:

Completed:

- Deployed full Aip2p chat feature. Implemented a dynamic polling interval to reduce bubble.io quota cost.

To do:

- Make adjustments on Aip2p chat according to new requirements. Adding markers for contacts with unreplied messages. Auto selecting the contact with the latest message. Implement search bar left unimplemented for contacts.